AlfaisalX — Progress Report

UAV AI Detection & Tracking Integration — AlfaisalX Student Projects

| Prepared for: | Dr. Anis Koubaa |
| --- | --- |
| Prepared by: | Ibrahim, Majd, and Faris (RA Team) |
| Date: | Tuesday, September 15, 2026 |
| Reporting period: | This briefly covers the past weeks |

# What Was Achieved This Week

- Organized and set up the lab workspace.

- Helped install and configure ROS2 on the lab machines.

- Formatted the Jetson Orin Nano, with support from research engineer Salman.

- Charged the drone batteries.

- Made an initial plan outlining the next steps for hardware assembly and integration.

- Began prototyping and testing Jetson mount designs using the lab's 3D printer.

# Challenges Faced

- Formatting the Jetson Orin Nano took approximately one week to complete.

- Clarified that the onboard compute unit is a Jetson Orin Nano — not a Jetson Nano or a Jetson Orin NX — which affected the setup approach.

- Slow lab Wi-Fi significantly delayed setup work; downloading a single OS .iso image took roughly three hours.

- Attempted to set up a VPN to access the university lab computers remotely from home.

# Main Outcome / Deliverable

- The Jetson Orin Nano is now successfully formatted and operational, ready for software and AI-pipeline setup.

- Progress will be logged in the shared GitHub repository (alfaisalx_students_projects); 3D-printed mount designs and additional documentation will be added shortly.

# Plan for Next Week

- Benchmark YOLO object-detection models on the Jetson Orin Nano, as instructed by Dr. Koubaa.

- Finalize the design for the Jetson mount (holder) on the drone.

- Continue configuring and fully understanding the integration between the drone's components (flight controller, power distribution, communication).